CoCivium — Capstone Brief: “AI Command Agent” MVP
Who we are.
Democracy needs a better operating system: AI-enabled, fair, and accessible by all. CoCivium is an open‑source civic‑tech project focused on consent: no coercion, no Deep State, no kings.
We also build a CoConsitution, to help Governments as they upgrade outdated country Constitutions and regulatory policies, so they can remain relevant to our emerging digital world. Stemming from this, we then make practical tools that allow absolutely anyone to help shape the way society is governed, including tools that strengthen democratic decision‑making.
We are community‑first, non‑commercial; and all contributions are public and credited.
Why this matters now.
Digital operations move faster than law. Institutions need audit-able AI helpers that execute tasks only with human approval and leave transparent logs. This project is a ground‑level, high‑impact slice, and it opens significant opportunities by successful completion.
Objective (7 days)
Ship a working MVP, as a self-contained product applicable to any AI, that converts short English requests into approved PowerShell/GitHub actions for the CoCivium repos, with dry‑run previews, allow‑listed commands, and audit logs.
Stack
Python 3.11 (FastAPI) or Node 20 (Express)
PowerShell 7 (Windows)
GitHub CLI (gh)
Provider‑agnostic LLM abstraction
MVP Scope
1) Planner that maps an English request to a sequence of whitelisted commands.
2) Dry‑run preview + human approve/deny step.
3) Sandbox + allow‑list enforcement; no secrets in source.
4) Audit log: JSONL + Markdown trail (who/what/when).
5) GitHub ops: branch → commit → PR → fetch checks status.
6) Rollback helper for trivial changes.
Deliverables (Hopefully Day 7)
• Small repo with README + Quickstart.
• Rules engine with basic tests.
• Demo script showing a trivial PR created via the Agent.
• 3‑minute screen‑capture walkthrough.
Learning Outcomes (Capstone‑style)
• Safety & governance: Align AI actions with human approvals + auditability.
• Shipping discipline: Scoping, tests, rollback, CI checks.
• OSS portfolio: Real, credited contributions in a live public repo.
• Entrepreneurial exposure: Option to continue iterating toward a spin‑out.
Time & Mode
10–20 hrs/week, hybrid Oakville. Modest stipend available; emphasis is open‑source contribution and public credit.
How to Apply
1) Share a GitHub profile and one small repo that shows at least one structured workflow habit.
2) Optional, show off an experiment, to test how rewarding it will be to work with Rick, e.g. turn a whitelisted English request into a safe gh command with a dry‑run, with tests, (coding effort: 2 hrs).
3) Short call or local coffee shop meet, with Rick, to review approach, questions and fit.
Links
https://github.com/rickballard/CoCivium
https://www.linkedin.com/in/richardballard/
Backgrounders on why the world seems so messed up, e.g. inequality & democratic risk:
- https://rickpublic.substack.com/
- Gilens & Page (2014), Perspectives on Politics: https://www.cambridge.org/core/journals/perspectives-on-politics/article/testing-theories-of-american-politics-elites-interest-groups-and-average-citizens/62327F513959D0A304D4893B382B992B
- Brookings (2019), Capitalism and the Future of Democracy: https://www.brookings.edu/wp-content/uploads/2019/07/Sawhill_Capitalism-and-the-Future-of-Democracy-.pdf
- Bruegel on Piketty’s r>g mechanism: https://www.bruegel.org/blog-post/piketty-theory-controversy
Contact
Rick Ballard, Oakville. Email: rballard@inseed.com Mobile: +1 416‑414‑8100