# GroupBuild Resources Page: MVP Plan (v1)
## 1. Objective
The "Resources" system will become the knowledge and activation hub of the GroupBuild (GB) platform. It must:

- Be modular, resilient, and able to evolve via APIs and user contribution.
- Offer censorship-resistant access to important civic, strategic, and historical assets.
- Enable prompt-driven AI interaction, strategy refinement, and civic engagement asset generation.
- Be anonymous-friendly, balancing security with reputation-based accountability via RepTags.
- Present a usable, unbranded interface that emphasizes functional access, not corporate promotion.

Target Users:
- Grassroots organizers
- Democratic activists
- Dissidents under threat
- Researchers and moderators
- Designers of decentralized policy systems
## 2. Core Feature Matrix
See online version for detailed table of features and access levels.
## 3. Integrable Technologies
Prompt & Template Libraries:
- Promptaa (open prompt hub with editing)
- PromptSource (templating + testing)

Decentralized Storage:
- IPFS (core layer)
- Arweave (permanent mirror)
- DClaims (versioning + audit trails)
- Freenet / Hyphanet (for high-risk ghost archives)

Frontend / Toolkits:
- Canva API or Web2 template tool (for printable/postable action assets)
- Quill.js or Tiptap (live editing)
- LangChain + LlamaIndex (retrieval-augmented GenAI)
## 4. Implementation Roadmap
Phase 1: Foundation & MVP (Weeks 1–4)
- Build public-facing tabbed UI with search + featured prompts
- Load static Prompt Library and Action Templates
- Manual upload to IPFS-backed Archive via admin panel
- Publish starter templates (protest posters, email campaigns, onboarding docs)
- Display tooltips on hover for each content type

Phase 2: Contributor Tools (Weeks 5–9)
- Enable prompt remixing/forking with editable version history
- Allow AnonID-verified ghost uploads (IPFS + Freenet path)
- Add automated summaries with GenAI + moderation comments from BeAxa
- Enable RepTag assignments and voting on asset utility/reliability

Phase 3: Simulation + Moderation Layer (Weeks 10–16)
- Launch the Strategy Simulator (role-play opposing personas + tactics)
- Add versioned forks for documents and prompts
- Create download/export bundle builder for pre-action printing/kitting
- Mirror core library via Arweave to ensure censorship-resilience
## 5. UX + Brand Guidelines
- Style: Clean, light, keyboard-friendly, distraction-free
- Onboarding: Hover-based tooltips + inline explainers
- Access: Unregistered users can preview, download, and copy prompts/templates
- Activation Points: Clicking "Edit / Remix / Submit" prompts optional login via AnonID or full account
- Visibility: Brand light or invisible—focus on tools, not GB promotion
- Adaptivity: Mobile-first layout, but all tools exportable in print-friendly format
## 6. Landing Page Wireframe (Guest View)
┌──────────────────────────────────────────────────────────────┐
│ 📚 Explore Tools That Build Democracy 🔍 Search │
├──────────────────────────────────────────────────────────────┤
│ 🧠 Prompt Library 🗂️ Archive of Banned Docs │
│ 📄 Action Templates 🧰 Learn & Moderate (FAQ/AI Assist) │
│ 🧪 Strategy Simulator 📬 Submit a Tip (Ghost Upload) │
└──────────────────────────────────────────────────────────────┘
Interaction Rules:
- All content previewable without login
- Forking, editing, and downloading prompts/templates available only to logged-in users
- BeAxa moderation comments highlighted on hover or via tabbed notes
## 7. Long-Term Enhancements
- 🌐 Offline Resource Bundles (USB/ZIP with full archive + templates)
- 🗳️ Community voting on most useful/promising assets
- 👥 Multi-user collaborative prompt-building with version merge
- 🔁 Archive health checker with mirror status + IPFS/Arweave redundancy scan
- 🔐 Anonymous submission review queue for BeAxa moderation layer
Prepared for: GroupBuild dev team & partner platform integrators
Document Name: GB_Resources_Page_MVP_Plan_v1