# GroupBuild Resources Page: MVP Plan (v1)
## 1. Objective
The "Resources" system will become the knowledge and activation hub of the GroupBuild (GB) platform. It must: - Be modular, resilient, and able to evolve via APIs and user contribution. - Offer censorship-resistant access to important civic, strategic, and historical assets. - Enable prompt-driven AI interaction, strategy refinement, and civic engagement asset generation. - Be anonymous-friendly, balancing security with reputation-based accountability via RepTags. - Present a usable, unbranded interface that emphasizes functional access, not corporate promotion. Target Users: - Grassroots organizers - Democratic activists - Dissidents under threat - Researchers and moderators - Designers of decentralized policy systems
## 2. Core Feature Matrix
See online version for detailed tables and access control breakdowns.
## 3. Integrable Technologies
Prompt & Template Libraries: - Promptaa (open prompt hub with editing) - PromptSource (templating + testing) Decentralized Storage: - IPFS (core layer) - Arweave (permanent mirror) - DClaims (versioning + audit trails) - Freenet / Hyphanet (for high-risk ghost archives) Frontend / Toolkits: - Canva API or Web2 template tool (for printable/postable action assets) - Quill.js or Tiptap (live editing) - LangChain + LlamaIndex (retrieval-augmented GenAI)
## 4. Implementation Roadmap
Phase 1: Foundation & MVP (Weeks 1–4) - Build public-facing tabbed UI with search + featured prompts - Load static Prompt Library and Action Templates - Manual upload to IPFS-backed Archive via admin panel - Publish starter templates (protest posters, email campaigns, onboarding docs) - Display tooltips on hover for each content type Phase 2: Contributor Tools (Weeks 5–9) - Enable prompt remixing/forking with editable version history - Allow AnonID-verified ghost uploads (IPFS + Freenet path) - Add automated summaries with GenAI + moderation comments from BeAxa - Enable RepTag assignments and voting on asset utility/reliability Phase 3: Simulation + Moderation Layer (Weeks 10–16) - Launch the Strategy Simulator (role-play opposing personas + tactics) - Add versioned forks for documents and prompts - Create download/export bundle builder for pre-action printing/kitting - Mirror core library via Arweave to ensure censorship-resilience
## 5. UX + Brand Guidelines
- Style: Clean, light, keyboard-friendly, distraction-free - Onboarding: Hover-based tooltips + inline explainers - Access: Unregistered users can preview, download, and copy prompts/templates - Activation Points: Clicking "Edit / Remix / Submit" prompts optional login via AnonID or full account - Visibility: Brand light or invisible—focus on tools, not GB promotion - Adaptivity: Mobile-first layout, but all tools exportable in print-friendly format
## 6. Landing Page Wireframe (Guest View)
┌──────────────────────────────────────────────────────────────┐ │ 📚 Explore Tools That Build Democracy 🔍 Search │ ├──────────────────────────────────────────────────────────────┤ │ 🧠 Prompt Library 🗂️ Archive of Banned Docs │ │ 📄 Action Templates 🧰 Learn & Moderate (FAQ/AI Assist) │ │ 🧪 Strategy Simulator 📬 Submit a Tip (Ghost Upload) │ └──────────────────────────────────────────────────────────────┘ Interaction Rules: - All content previewable without login - Forking, editing, and downloading prompts/templates available only to logged-in users - BeAxa moderation comments highlighted on hover or via tabbed notes
## 7. Long-Term Enhancements
- 🌐 Offline Resource Bundles (USB/ZIP with full archive + templates) - 🗳️ Community voting on most useful/promising assets - 👥 Multi-user collaborative prompt-building with version merge - 🔁 Archive health checker with mirror status + IPFS/Arweave redundancy scan - 🔐 Anonymous submission review queue for BeAxa moderation layer
Prepared for: GroupBuild dev team & partner platform integrators Document Name: GB_Resources_Page_MVP_Plan_v1