GroupBuild – CEO Strategic Checklist (Startup Phase)
1. Finalize Hosting Strategy
Choose primary server locations (e.g., Sweden, Norway, UK, Canada). Document legal protections, data sovereignty, censorship resilience.
⚠️ Exposure: Service disruption or legal vulnerability during activist events.
2. Enable AI Monitoring of Discord for Project Sync
Set up a read-only Discord bot or message-export workflow that forwards key channel updates to an AI inbox (or here via periodic uploads). This will allow intelligent summarization, strategic reminders, and checklist updates based on team discussions.
⚠️ Exposure: Discord chaos, missed decisions, reduced continuity across volunteer efforts.
3. Register Legal Entity
Register GroupBuild Inc. as a civic tech SPC, and GroupBuild Foundation as a nonprofit, likely in B.C, Canada..
⚠️ Exposure: Need legal structure for transactions, agreements and IP protection.
4. Banking and Crypto Custody Setup
Establish secure multi-sig bank accounts and optional crypto custodianship for donations or treasury. Include KYC mitigation policy.
⚠️ Warning: Funds may be frozen or mismanaged if setup is insecure or delayed.
5. Tax Mitigation Strategy
Outline cross-border tax exposure, DST thresholds, and use of public-good exemptions. Prepare narrative justifying civic tech classification.
⚠️ Warning: Unplanned liabilities can retroactively trigger fines or DST compliance issues.
6. Write Public Policy Papers
Start with: (1) Anonymity vs Accountability, (2) AI Ethics in Moderation, (3) Civic Infrastructure Neutrality, (4) AI Voting Trust.
⚠️ Warning: Failure to define values early may lead to credibility loss or misuse by bad actors.
7. Volunteer Onboarding Packet
Includes: NDA, IP Assignment, Vision Statement, MVP Overview, Key Contacts, and Confidential Discord/Drive Access Setup.
⚠️ Warning: Volunteers without direction or protection may accidentally leak or fork the project.
8. MVP Feature Map and Demo Site
Sketch phased features for Identity, Voting, Events, BeAxa, and Resource Tools. Deploy demo for volunteer onboarding.
⚠️ Warning: No demo = weak recruiting. No map = developers wasting time on wrong features.
9. International Compliance Audit (DST, GDPR, etc.)
Create a working doc to track legal compliance per country of operation or user base.
⚠️ Warning: Legal exposure may increase as the platform scales.
10. Write Founder Intent Document (Civium-Aligned)
Describe GroupBuild's long-term goals, safeguards against misuse, and principles for future AI integration.
⚠️ Warning: Lack of vision invites mission drift or misalignment with future collaborators.
11. Fundraising and Partner Outreach Plan
List grant bodies, civic alliances, and tech ethics groups. Draft template email & materials for outreach.
⚠️ Warning: Delayed outreach = missed funding cycles and less legitimacy.
12. Crisis Communication Protocol
Define protocol for PR emergencies (e.g., accusations of bias, mass protest events, foreign influence).
⚠️ Warning: Failure to prepare will increase vulnerability during external attacks or misinformation campaigns.
13. CEO Time Budget and Weekly Focus Planner
Design and track a weekly schedule for strategy, delegation, recruiting, writing, and community-building. Set review checkpoints.
⚠️ Warning: Without time discipline, high-priority work may be crowded out by admin or reactive tasks.
14. Create Volunteer Skill Registry and Roles Matrix
Document all known contributors, their skills, availability, and onboarding status. Identify role gaps and potential new volunteer types (e.g., writers, legal, UX).
⚠️ Warning: Without role tracking, you’ll misallocate talent and overlook early contributors.
15. Draft Delegation Protocol for Asynchronous Teams
Create a short document on how to assign, track, and review work in an async team environment. Include standard formats for task briefs and status reports.
⚠️ Warning: Failure to delegate clearly will lead to confusion, dropped tasks, or repeated work.
16. Develop GroupBuild Voice and Brand Playbook
Document the project’s tone, terminology, taboo phrases, and visual style guidelines. Include sample tweets, blurbs, and press answers.
⚠️ Warning: Without this, team messaging will appear inconsistent or off-brand.
17. Capture Lessons and Decisions in a Leadership Log
Maintain a document where you record key decisions, leadership lessons, pivot points, and strategic dilemmas as they arise.
⚠️ Warning: Lack of institutional memory will cause repeated mistakes and strategic drift.